Software Test Plan (STP)

Burndown Chart Generator

Project: Burndown Chart Generator

Version: 1.0

Team: Team 7

Authors: Naveen Prasad M (PES1UG24AM379) | Hemanth Reddy (PES1UG24AM390) | Bhuvi Sudheendra Katti (PES1UG24AM418)

Date: 13 October 2026

Status: Final

# 1. Introduction

Purpose: This document defines the test plan for the Burndown Chart Generator v1.0. It outlines the testing objectives, scope, strategy, environment, schedule, resources and responsibilities needed to verify that the application meets every functional (BDC-F), non-functional (BDC-NF) and security (BDC-SR) requirement in the SRS.

Scope: Testing covers the client-side Burndown Chart Generator: sprint configuration, default dataset load and reset, backlog management (add, update, delete), Ideal and Actual burndown calculation, schedule variance, Chart.js visualisation, the KPI dashboard, input validation and security handling. Live Jira / Atlassian Cloud integration, OAuth, real Jira REST APIs, cloud persistence, multi-user collaboration and machine-learning forecasting are excluded (see Section 4).

References:

- Burndown Chart Generator Software Requirements Specification (SRS) v1.0, 28 September 2026

- Burndown Chart Generator Software Architecture Document (SAD) and design specifications (DS-*)

- SE Mini-Project Deliverables Part 2 (backlog creation, Sprint 1 and Sprint 2)

- IEEE 829 Software Test Documentation standard

- Project repository: https://github.com/NAVEEN4516/TEAM-07

Definitions:

| Term | Definition |
| --- | --- |
| SRS / SAD | Software Requirements Specification / Software Architecture Document |
| STP | Software Test Plan |
| RTM | Requirements Traceability Matrix |
| TC | Test Case (IDs follow the SRS pattern: TC-F-nn, TC-NF-nn, TC-SR-nn; sub-cases are numbered .1, .2, ...) |
| BDC | Burndown Chart, the prefix of all requirement IDs |
| FR / NFR / SR | Functional / Non-Functional / Security Requirement |
| AC | Acceptance Criterion (AC-BDC-... in the SRS) |
| KPI | Key Performance Indicator |
| CSP / XSS | Content Security Policy / Cross-Site Scripting |
| CI | Continuous Integration (GitHub Actions) |
| UAT | User Acceptance Testing |

# 2. Test Items

The following modules and components, as defined in the SRS and SAD, are under test:

- Sprint Configuration and Dataset Management (UIManager, DataManager, default dataset)

- Backlog Management: add, update and delete issues (UIManager, ValidationManager, DataManager)

- Burndown Calculation Engine (BurndownEngine)

- Timeline and Visualisation: Chart.js burndown chart and current-day marker (ChartManager)

- KPI Dashboard (UIManager)

- Validation and Error Handling (ValidationManager)

- Security and Input Handling: output encoding, localStorage validation, CSP

# 3. Features to be Tested

Features mapped to SRS requirement IDs (all 25 SRS requirements are in scope):

| Requirement ID | Feature / Requirement | Priority |
| --- | --- | --- |
| BDC-F-001 | Configure a sprint (name, duration, start date, end date) and validate the configuration before accepting it | High |
| BDC-F-002 | Calculate Total Committed Story Points by summing the story points of every issue in the backlog | High |
| BDC-F-003 | Interactive Current Day control that updates Actual Burndown, chart marker, KPIs and schedule status | High |
| BDC-F-004 | Load the default simulated Jira-style dataset (10 issues) on first run and after a reset | High |
| BDC-F-005 | Display all issues in a table: key, summary, type, story points, status, completion day | High |
| BDC-F-006 | Add a new issue (key, summary, type, story points, initial status) with validation of required fields | High |
| BDC-F-007 | Update an issue's status; marking Done requires a completion day no later than the Current Day or Sprint Duration | High |
| BDC-F-008 | Delete an issue and automatically recalculate totals, burndown values and KPIs | Medium |
| BDC-F-009 | Reset Data action restoring the original dataset, Sprint 1 configuration and Current Day = 4 | Medium |
| BDC-F-010 | Calculate Ideal burndown: Ideal(d) = TotalPoints x (1 - d / TotalDays), safe for zero/invalid duration | High |
| BDC-F-011 | Calculate Actual burndown: Actual(d) = TotalPoints - sum(points completed on or before d), shown only up to Current Day | High |
| BDC-F-012 | Compute Variance = IdealRemaining - ActualRemaining on Current Day and classify with a +/-1 point tolerance | High |
| BDC-F-013 | Responsive Chart.js line chart: Sprint Day vs Remaining Story Points, dashed Ideal line, solid Actual line | High |
| BDC-F-014 | Visually prominent chart marker for the selected Current Day, moving without page reload | Medium |
| BDC-F-015 | Live KPI dashboard: Total Scope, Completed, Remaining, Days Elapsed, Days Left, Schedule Status | High |
| BDC-NF-001 | UI, chart and KPI updates within 2 seconds of any valid data change (default dataset, typical student laptop) | High |
| BDC-NF-002 | Usability: clear labels, readable chart, consistent status indicators (text and colour), keyboard usable | Medium |
| BDC-NF-003 | Reject invalid data (negative/non-numeric points, invalid duration, out-of-range completion day) before it is stored | High |
| BDC-NF-004 | Works on current Chrome, Firefox and Edge; layout usable from about 1024 px to 1920 px width | Medium |
| BDC-NF-005 | Modular code separating UI rendering, data management and burndown calculation logic | Medium |
| BDC-SR-001 | Encode user-controlled text (summary, key, sprint name) before DOM insertion so markup renders as inert text | High |
| BDC-SR-002 | Validate story points, duration, Current Day and completion day; reject negative, non-numeric, infinite or out-of-range values | High |
| BDC-SR-003 | Validate localStorage structure, handle malformed JSON gracefully and restore defaults when stored data is invalid | Medium |
| BDC-SR-004 | Safely handle empty backlog, zero total points, invalid/zero duration and missing completion dates (no NaN, Infinity or crash) | High |
| BDC-SR-005 | Apply a reasonable Content Security Policy in server-hosted deployments, avoid eval; document if CSP is not possible | Medium |

# 4. Features Not to be Tested

- Live Jira / Atlassian Cloud synchronisation and real Jira REST API calls (data is simulated locally)

- Jira OAuth and any authentication or role-based access control (not required in Version 1)

- Cloud or server-side persistence and real-time multi-user collaboration

- Future work listed in the SRS: velocity analytics, historical sprint comparison, notifications, export and advanced reporting, machine-learning forecasting

- Chart.js internal library logic and browser rendering engine internals (vendor responsibility)

- Safari: listed in the SRS as "where applicable" but not part of the BDC-NF-004 acceptance criteria; tested only on a best-effort basis if a device is available

# 5. Test Approach / Strategy

Levels:

| Level | Description | Performed by |
| --- | --- | --- |
| Unit tests | Module-level tests of BurndownEngine, ValidationManager and DataManager using Jest (tests/ folder), run automatically by GitHub Actions on every pull request | Developers |
| Integration tests | Interaction between modules: DataManager -> BurndownEngine -> ChartManager / UIManager | Developers / QA |
| System tests | End-to-end manual testing of all features in real browsers using the default dataset and invalid-input sets | QA team |
| Acceptance tests | Verification of every SRS acceptance criterion (AC-BDC-...) and the Appendix A / Appendix B sample calculations | Team 7 / Course Evaluator |

Types:

| Test type | Purpose | Tools |
| --- | --- | --- |
| Functional | Verify every BDC-F requirement against its acceptance criterion | Browser, Jest |
| Regression | Re-run all passing test cases after each merge and before the freeze | Jest via GitHub Actions; manual re-run |
| Performance | Verify updates within 2 seconds (BDC-NF-001) | Browser DevTools Performance tab |
| Boundary and negative | Day 0 / Day 1 / Day = Duration, zero points, variance of exactly +1 and -1, invalid and empty inputs | Manual, Jest |
| Usability | Keyboard access, clear labels, status shown by text and colour (BDC-NF-002) | Manual review |
| Compatibility | Chrome, Firefox and Edge; 1024 to 1920 px widths (BDC-NF-004) | Manual on each browser |
| Security | XSS, numeric validation, corrupted localStorage, edge cases, CSP (BDC-SR-001 to 005) | Manual, Browser Console, Jest |
| Maintainability | Module separation and independent testability (BDC-NF-005) | Code inspection, Jest |

Entry Criteria: a stable build of the sprint increment is available on the repository and runs in the browser; the features planned for the sprint are implemented; test cases are designed and reviewed; the test environment is ready; test data (Appendix A dataset, invalid-input sets, corrupted localStorage samples) is prepared.

Exit Criteria: 100% of planned test cases executed; 0 critical or high-severity defects open; all SRS acceptance criteria satisfied; Jest suite passes in GitHub Actions; the RTM is updated, with P only where test evidence exists; Test Summary Report signed off by the Test Lead.

## 5.1 Security Validation

- Verify that issue summary, issue key and sprint name are encoded and never executed (BDC-SR-001)

- Verify rejection of negative, non-numeric, infinite and out-of-range story points, duration, Current Day and completion day (BDC-SR-002)

- Verify corrupted or malformed localStorage is discarded and defaults are restored without a crash (BDC-SR-003)

- Verify empty backlog, zero totals and missing completion dates never produce NaN, Infinity or crashes (BDC-SR-004)

- Verify a Content Security Policy is applied in server-hosted deployments, eval is avoided, and the absence of a CSP is documented for static-file deployments (BDC-SR-005)

- Verify no technical stack trace is shown to the user on any error, and rapid sequential invalid inputs cannot corrupt application state

# 6. Test Environment

| Component | Details |
| --- | --- |
| Hardware | Standard laptop/desktop (Windows, macOS or Linux), minimum resolution about 1024x768 |
| Operating system | Windows 11, macOS 14+ or Ubuntu 22.04 |
| Browsers | Current versions of Google Chrome, Mozilla Firefox and Microsoft Edge (required); Safari optional |
| Software | Burndown Chart Generator v1.0 opened from src/index.html or served locally (for example npx serve src); Chart.js; JavaScript ES6+ |
| Tools | Jest (unit tests, Node.js 18+), GitHub Actions (CI), browser DevTools (performance, console, storage), GitHub Issues (defect tracking), GitHub Projects (backlog and sprints) |
| Data storage | Browser localStorage (persistence, corruption and reset testing) |
| Test data | Appendix A default dataset (PROJ-101 to PROJ-110, Sprint 1, Duration 10, Current Day 4); valid and invalid input sets from SRS section 5.2; corrupted localStorage samples; empty and zero-point datasets |

# 7. Test Schedule

Milestones follow SE Mini-Project Deliverables Part 2:

| Milestone | Date | Reference |
| --- | --- | --- |
| Backlog created from SRS in GitHub; story points and assignees set; two sprints planned | By 12-Oct-2026 | Part 2, 1a-1e |
| Test case design and review, RTM baseline, Jest and GitHub Actions setup (sprint dry run) | 12-Oct to 16-Oct-2026 | Part 2, 1f |
| Last day to change backlog entries | 19-Oct-2026 | Part 2, 1g |
| Sprint 1 test execution (unit tests in CI, system tests on Sprint 1 scope); 1-minute demo video | 19-Oct to 23-Oct-2026 | Part 2, 2 |
| Sprint 1 defect triage and test summary | 23-Oct-2026 | Part 2, 2i |
| Sprint 2 test execution: remaining features, full regression, cross-browser, NFR and security tests; 2-minute demo video | 26-Oct to 30-Oct-2026 | Part 2, 3 |
| Final Test Summary Report, RTM update, documentation complete, development freeze | 30-Oct-2026 | Part 2, 3c-3d |

# 8. Test Deliverables

- Software Test Plan (this document)

- Test Case Specification (TC-F-01 to TC-F-15, TC-NF-01 to TC-NF-05, TC-SR-01 to TC-SR-05 with sub-cases; see Section 13)

- Automated test scripts (Jest, tests/ folder) and the GitHub Actions workflow

- Test data sets

- Test execution logs (pass/fail per test case)

- Defect reports (GitHub Issues with severity labels)

- Requirements Traceability Matrix with test status

- Test Summary Report

- Documented deviations from the SRS, SAD and STP, for the final demo

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead / Test Lead | Naveen Prasad M (PES1UG24AM379) | Prepare the plan, coordinate execution, review pull requests, write the Test Summary Report |
| Test Engineer | Pranathi G (PES1UG24AM388) | Design and execute functional test cases; log defects in GitHub Issues |
| Test Engineer / Core Logic | Hemanth Reddy (PES1UG24AM390) | Execute integration and regression tests; maintain the RTM |
| Developer / Tester (Frontend) | Bhuvi Sudheendra Katti (PES1UG24AM418) | Write unit tests; support defect triage; perform security testing |
| Evaluator / Approver | Course Evaluator | Review test results, validate acceptance criteria, approve readiness |

# 10. Risks and Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Delay in stable build delivery | Medium | High | Request early smoke builds; run smoke tests before the full suite |
| Incomplete feature implementation at test start (one-week sprints) | Medium | High | Test core features (calculations, chart) first; re-plan in the backlog |
| GitHub Actions workflow fails or is misconfigured | Medium | Medium | Verify workflows during the 12-16 Oct dry run; keep tests runnable locally with npm test |
| localStorage behaves differently across browsers | Low | Medium | Run clear-storage and reload scenarios on each browser |
| Chart.js rendering differences or CDN unavailable | Low | Medium | Bundle Chart.js locally; visual check and screenshots on each browser |
| No device available for Safari testing | Medium | Low | Safari is outside the NF-004 acceptance criteria; document as not tested |
| Insufficient test time due to academic schedule | High | Medium | Parallelise testing; assign two testers per feature area |
| Defects found late causing rework | Medium | High | Daily defect triage; fix critical bugs within 24 hours |

# 11. Assumptions & Dependencies

- The application is served locally (static file or lightweight server); no cloud infrastructure is needed

- Chart.js is available through a CDN or a local bundle

- No real Jira or Atlassian account is required; all data is simulated locally

- Every team member has at least one of Chrome, Firefox or Edge available

- Test data is prepared before execution starts

- The GitHub repository, Project and Actions are accessible to all Team 7 members

- The application may use localStorage for persistence between sessions

# 12. Suspension & Resumption Criteria

Suspend testing if:

- The test environment (browser or local server) is unavailable for more than 4 hours

- The build is too unstable to load or blocks more than 30% of test cases

- A critical defect blocks an entire feature area for more than 2 hours

Resume testing when:

- Blocking defects are resolved and a new build is available

- The environment is stabilised and verified with a smoke test

# 13. Test Case Management & Traceability

The RTM maps every SRS requirement to its design specification, module and test cases. Test case IDs follow the SRS pattern; each SRS test case (for example TC-F-01) is expanded into numbered sub-cases (TC-F-01.1, TC-F-01.2, ...). Status legend: N = Not run, P = Pass, A = Failed/Abnormal. No requirement is marked P without actual test evidence.

## 13.1 Requirements Traceability Matrix

| Req. ID | Requirement | Design Spec | Module(s) | Test case(s) | Status |
| --- | --- | --- | --- | --- | --- |
| BDC-F-001 | Configure sprint | DS-Sprint-01 | UIManager, ValidationManager | TC-F-01.1, .2, .3 | N |
| BDC-F-002 | Initial commitment | DS-Burndown-01 | BurndownEngine, DataManager | TC-F-02.1, .2 | N |
| BDC-F-003 | Current Day control | DS-UI-05 | UIManager, BurndownEngine | TC-F-03.1, .2 | N |
| BDC-F-004 | Load default dataset | DS-Data-01 | DataManager | TC-F-04.1 | N |
| BDC-F-005 | Display backlog | DS-UI-01 | UIManager | TC-F-05.1 | N |
| BDC-F-006 | Add issue | DS-UI-02 | UIManager, ValidationManager, DataManager | TC-F-06.1, .2, .3, .4 | N |
| BDC-F-007 | Update status/completion | DS-UI-03 | UIManager, ValidationManager, BurndownEngine | TC-F-07.1, .2, .3 | N |
| BDC-F-008 | Delete issue | DS-UI-04 | UIManager, DataManager, BurndownEngine | TC-F-08.1 | N |
| BDC-F-009 | Reset dataset | DS-Data-02 | DataManager | TC-F-09.1 | N |
| BDC-F-010 | Ideal burndown | DS-Burndown-02 | BurndownEngine | TC-F-10.1, .2 | N |
| BDC-F-011 | Actual burndown | DS-Burndown-03 | BurndownEngine | TC-F-11.1, .2 | N |
| BDC-F-012 | Schedule variance | DS-Burndown-04 | BurndownEngine | TC-F-12.1, .2, .3 | N |
| BDC-F-013 | Display chart | DS-Chart-01 | ChartManager | TC-F-13.1, .2 | N |
| BDC-F-014 | Current-day marker | DS-Chart-02 | ChartManager | TC-F-14.1 | N |
| BDC-F-015 | KPI dashboard | DS-UI-06 | UIManager, BurndownEngine | TC-F-15.1, .2 | N |
| BDC-NF-001 | Performance | DS-Perf-01 | BurndownEngine, ChartManager | TC-NF-01.1 | N |
| BDC-NF-002 | Usability | DS-UX-01 | UIManager | TC-NF-02.1, .2 | N |
| BDC-NF-003 | Data integrity/validation | DS-Val-01 | ValidationManager | TC-NF-03.1 | N |
| BDC-NF-004 | Compatibility | DS-UX-02 | UIManager | TC-NF-04.1, .2 | N |
| BDC-NF-005 | Maintainability | DS-Arch-01 | All modules | TC-NF-05.1, .2 | N |
| BDC-SR-001 | XSS prevention | DS-Sec-01 | UIManager, ValidationManager | TC-SR-01.1 | N |
| BDC-SR-002 | Numeric validation | DS-Val-02 | ValidationManager | TC-SR-02.1 | N |
| BDC-SR-003 | Safe localStorage handling | DS-Data-03 | DataManager | TC-SR-03.1 | N |
| BDC-SR-004 | Safe edge-case handling | DS-Burndown-05 | BurndownEngine, ValidationManager | TC-SR-04.1, .2 | N |
| BDC-SR-005 | CSP / dependency safety | DS-Deploy-01 | DataManager, deployment config | TC-SR-05.1 | N |

## 13.2 Test Case Specification

Expected values for the default dataset come from SRS Appendix A and Appendix B (Total 50, Completed 29, Actual remaining 21, Ideal remaining 30, Variance +9 on Day 4).

| TC ID | Req. | Description | Input / Steps | Expected result | Type |
| --- | --- | --- | --- | --- | --- |
| TC-F-01.1 | BDC-F-001 | Configure a valid sprint | Name="Sprint 2", Duration=5, Start=26-Oct-2026, End=30-Oct-2026 | Configuration saved; chart re-renders with Total Days = 5 | Functional |
| TC-F-01.2 | BDC-F-001 | Invalid duration rejected | Duration = 0, then -3, then "abc" | Error message shown; previous valid configuration retained | Negative |
| TC-F-01.3 | BDC-F-001 | End date before start date | Start=30-Oct-2026, End=26-Oct-2026 | Configuration rejected with a visible message | Negative |
| TC-F-02.1 | BDC-F-002 | Total committed points for default data | Open app with Default dataset (Appendix A) | Total Committed Story Points = 50 | Functional |
| TC-F-02.2 | BDC-F-002 | Total updates on add and delete | Add issue with 5 points, then delete it | Total becomes 55, then returns to 50 immediately | Functional |
| TC-F-03.1 | BDC-F-003 | Change Current Day | Move Current Day control from 4 to 6 | Actual burndown, chart marker, KPIs and status update without reload | Functional |
| TC-F-03.2 | BDC-F-003 | Out-of-range Current Day | Current Day = 0, 11, -1, "abc" (Duration = 10) | Each value rejected; Current Day unchanged | Boundary |
| TC-F-04.1 | BDC-F-004 | Default dataset on first run | Open app with empty localStorage | Exactly PROJ-101 to PROJ-110 shown with correct fields; Total = 50 | Functional |
| TC-F-05.1 | BDC-F-005 | Backlog table content | Open app with Default dataset (Appendix A) | 10 rows, one per issue; columns key, summary, type, points, status, completion day match data | Functional |
| TC-F-06.1 | BDC-F-006 | Add a valid issue | Key=PROJ-111, Summary="Export report", Type=Story, Points=5, Status=To Do | Issue added; Total = 55; chart and KPIs update | Functional |
| TC-F-06.2 | BDC-F-006 | Duplicate key rejected | Key=PROJ-101 (already exists) | Validation message; issue not added | Negative |
| TC-F-06.3 | BDC-F-006 | Empty required fields | Submit with empty Key, then with empty Summary | Validation message for each; issue not added | Negative |
| TC-F-06.4 | BDC-F-006 | Zero-point issue allowed | Points=0 | Issue added; Total unchanged; no NaN in any value | Boundary |
| TC-F-07.1 | BDC-F-007 | Mark Done with valid day | PROJ-106 (3 pts) -> Done, Completion Day=4, Current Day=4 | Accepted; Actual(4) = 50 - 32 = 18 | Functional |
| TC-F-07.2 | BDC-F-007 | Completion day out of range | Completion Day=5 (Current Day 4), then 11 (Duration 10) | Update rejected with validation message | Boundary |
| TC-F-07.3 | BDC-F-007 | Status transitions | To Do -> Done (valid day); Done -> To Do | Direct To Do -> Done allowed; moving out of Done clears completion day | Functional |
| TC-F-08.1 | BDC-F-008 | Delete an issue | Delete PROJ-110 (5 pts, To Do) at Day 4 | Row removed; Total=45, Ideal(4)=27, Remaining=16, Variance=+11; KPIs refresh | Functional |
| TC-F-09.1 | BDC-F-009 | Reset restores defaults | Add an issue, set Current Day=7, change duration; click Reset Data | Original 10 issues, Sprint 1 configuration, Current Day=4, Total=50 | Functional |
| TC-F-10.1 | BDC-F-010 | Ideal burndown values | Default data (Total=50, Duration=10); Day 0, 4, 10 | Ideal(0)=50, Ideal(4)=30, Ideal(10)=0 | Functional |
| TC-F-10.2 | BDC-F-010 | Zero duration handled safely | Call Ideal calculation with TotalDays=0 | Defined result; no NaN, Infinity or crash | Boundary |
| TC-F-11.1 | BDC-F-011 | Actual burndown values | Default data, Current Day=4; Days 1 to 4 | Actual(1)=45, (2)=42, (3)=34, (4)=21 | Functional |
| TC-F-11.2 | BDC-F-011 | No values beyond Current Day | Current Day=4, then 6 | No Actual points plotted after the Current Day | Boundary |
| TC-F-12.1 | BDC-F-012 | Classify Ahead of Schedule | Default data at Day 4; also Ideal=30, Actual=28 | Variance +9 and +2; status "Ahead of Schedule" | Functional |
| TC-F-12.2 | BDC-F-012 | Classify On Track (tolerance) | Variance = 0, +1 and -1 | Status "On Track" for all three | Boundary |
| TC-F-12.3 | BDC-F-012 | Classify Behind Schedule | Ideal=30 with Actual=32, and Actual=38 | Variance -2 and -8; status "Behind Schedule" | Functional |
| TC-F-13.1 | BDC-F-013 | Chart content | Open app with Default dataset (Appendix A) | Sprint Day vs Remaining Story Points; dashed Ideal, solid Actual, labelled axes/legend; re-renders on data change | Functional |
| TC-F-13.2 | BDC-F-013 | Chart responsiveness | Resize window between 1024 and 1920 px | Chart scales and stays readable; no horizontal scrolling | Usability |
| TC-F-14.1 | BDC-F-014 | Current-day marker | Marker at Day 4; move Current Day to 7 | Marker moves to Day 7 without page reload | Functional |
| TC-F-15.1 | BDC-F-015 | KPI values for default data | Default data, Current Day=4 | Total 50, Completed 29, Remaining 21, Days Elapsed 4, Days Left 6, Ahead of Schedule | Functional |
| TC-F-15.2 | BDC-F-015 | KPIs update live | Mark PROJ-106 Done on Day 4 | Completed 32, Remaining 18, Variance +12; status Ahead of Schedule | Functional |
| TC-NF-01.1 | BDC-NF-001 | Update time | Add an issue and change Current Day; measure with DevTools Performance | Chart and KPIs fully updated within 2 seconds | Performance |
| TC-NF-02.1 | BDC-NF-002 | Keyboard access | Use Tab/Enter/Space only | Config, Current Day, Add/Update/Delete and Reset controls are reachable and operable | Usability |
| TC-NF-02.2 | BDC-NF-002 | Labels and status indicators | Review UI in Ahead / On Track / Behind states | Clear labels; status shown by text and colour, not colour alone | Usability |
| TC-NF-03.1 | BDC-NF-003 | All invalid-input cases rejected | Run every case in SRS 5.2 (negative/non-numeric points, bad duration, bad completion day, empty/duplicate key, empty summary) | 100% rejected with visible message; no invalid value stored in memory or localStorage | Negative |
| TC-NF-04.1 | BDC-NF-004 | Cross-browser run | Run core functional TCs on current Chrome, Firefox, Edge | All pass; no layout or console errors | Compatibility |
| TC-NF-04.2 | BDC-NF-004 | Resolution range | Test at 1024, 1366 and 1920 px width | Layout usable at every width | Compatibility |
| TC-NF-05.1 | BDC-NF-005 | Module separation review | Inspect source in src/js | UI, data and calculation logic in separate modules; meaningful names; no circular dependencies | Inspection |
| TC-NF-05.2 | BDC-NF-005 | Independent testability | Run Jest on BurndownEngine and ValidationManager without a DOM | Calculation functions execute and pass independently | Unit |
| TC-SR-01.1 | BDC-SR-001 | Script injection | Summary, Key and Sprint Name = <script>alert(1)</script> and <img src=x onerror=alert(1)> | Rendered as literal text; nothing executes | Security |
| TC-SR-02.1 | BDC-SR-002 | Numeric validation | Points = -3, "abc", Infinity; Duration = -1, 0; Current Day = 0, 11; Completion Day out of range | All rejected before storage or calculation | Security |
| TC-SR-03.1 | BDC-SR-003 | Corrupted localStorage | Set stored value to invalid JSON, then to valid JSON with wrong structure; reload | Corrupted data discarded; default dataset restored; no crash or stack trace | Security |
| TC-SR-04.1 | BDC-SR-004 | Empty backlog | Delete all issues | Total=0; Ideal/Actual/KPIs defined; no NaN, Infinity or crash | Boundary |
| TC-SR-04.2 | BDC-SR-004 | Zero totals and missing dates | All issues at 0 points; zero/negative duration attempt; In Progress issue with no completion date | Defined non-error results; invalid duration rejected | Boundary |
| TC-SR-05.1 | BDC-SR-005 | CSP and eval | Serve app via local server; inspect CSP and scan code for eval; also open as static file | CSP present when server-hosted and no eval; for static files, absence is documented | Security |

# 14. Test Metrics & Reporting

Metrics collected:

- Test cases planned vs executed (%)

- Pass rate and fail rate: passed (or failed) test cases / executed test cases x 100

- Defect density: defects found per module

- Defect aging: time from discovery to fix, especially for critical defects

- Requirement coverage: SRS requirements with at least one passing test case / 25

- Jest unit test pass rate in GitHub Actions

Reports:

- Daily test execution status shared with the team

- Defect log in GitHub Issues with severity labels: Critical, High, Medium, Low

- Sprint 1 test summary (23-Oct-2026) and final Test Summary Report (30-Oct-2026)

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead / Test Lead | Naveen Prasad M |  |
| Developer Lead | Bhuvi Sudheendra Katti |  |
| QA Engineer | Pranathi G |  |
| QA Engineer | Hemanth Reddy |  |
| Course Evaluator (Approver) |  |  |